## Slide 1: Agile Software Development
Best Practices and Implementation

## Slide 2: Introduction
Agile is a software development methodology that emphasizes flexibility, collaboration, and iterative progress.
Origin:
      Response to rigid waterfall methodologies
      Focuses on adaptability and customer satisfaction.

## Slide 3: Agile Manifesto
Customer satisfaction
Collaboration
Technical Excellence
Continuous delivery of value
Respond To Changes

## Slide 4: Advantages
Frequent Delivery of Product
Face to face communication with stakeholder
Change according to customer need
Less documentation
01
02
03
04
Iterative Progress
Collaboration
Flexibility
Time

## Slide 5: Disadvantages
Due to Frequent releases
Due to lack of documention
01
02
Documentation
Maintainance

## Slide 6: Agile Principles
Principle 1
Principle 2
Principle 3
Principle 4
Break the Silos of Your Project
Satisfy Customers Through Early and Continuous Delivery
Welcome Changing Requirements Even Late in the Project
Deliver Value Frequently
Core
Principles

## Slide 7
Agile Principles
Principle 5
Principle 6
Principle 7
Principle 8
Maintain a Sustainable Working Pace
Build Projects Around Motivated Individuals
The Most Effective Way of Communication is Face-to-face
Working Software is the Primary Measure of Progress
Core
Principles

## Slide 8
Agile Principles
Principle 9
Principle 10
Principle 11
Principle 12
Regularly Reflect and Adjust Your Way of Work to Boost Effectiveness
Continuous Excellence Enhances Agility
Simplicity is Essential
Self-organizing Teams Generate Most Value
Core
Principles

## Slide 9: Agile Frameworks
Focuses on visualizing workflow and limiting work in progress (WIP)
Framework with defined roles, ceremonies and artifacts
Kanban
Scrum

## Slide 10: Agile Practices
Sprint Planning
Daily stand-ups
Backlog grooming
Retrospectives

## Slide 11: Sprint Planning
Set clear
Sprint goals
Estimating and
Prioritizing user stories
Sprint backlog
Assign tasks
And responsibilities
Determine sprint
duration

## Slide 12: Daily Stand-ups
Keep it short
15 min or less
Encourage collaboration and problem-solving
What did you do yesterday? What will you do today? Are there any impediments?

## Slide 13: Backlog Grooming
Regularly review and prioritize backlog items
Break down user stories into smaller tasks
Estimate efforts for backlog items
Ensure backlog items are clear
Involve stakeholders in backlog refinement

## Slide 14: Retrospectives
Schedule regular retrospective meetings
Focus on continuous improvement
Create a safe and open environment for team members to share feedback
Identify what went well, what didn't, and actionable items for improvement

## Slide 15: Real World Examples

## Slide 16: PlayStation Network
Initially used Waterfall and Scrum
Initial framework(s)
Trouble collaborating between hundreds of members
Collaboration
Teams could only plan one or two iterations in advance
Planning
Highly interdependent teams located in different cities
Dependency
Problems

## Slide 17: Solution?
Solution
Value
Planning
Collaboration
700 memebers in 60 teams using SAFe; improving collaboration
Switch to SAFe (Scaled Agile Framework)
Managed to deliver double the value compared to before
Initial planning time cut by 28%
Benefits

## Slide 18: LEGO Digital Solutions
Initially only 5 teams, which expanded to over 20
Difficult to align teams when they are all disconnected
Trouble collaborating with client
Release planning more complicated than needed
Expansion
Collaboration
Alignment
Release

## Slide 19: Solution
Reduction in dependency issues
Improved planning and execution
Gradually trained the team managers
Innovation is improved as a result of issues being solved
Opted for the SAFe framework
Framework
Dependency
Planning
Execution
Improvement

## Slide 20: Summary

## Slide 21: Agile
+Time
Advantage
Flexibility Colaboration Iterative Progress
Introduction
Kanban Scrum Safe(Scaled)
Frameworks
Documentation Maintaince
Disadvantage

## Slide 22: Agile Practices
Sprint Planning
Daily stand-ups
Backlog grooming
Retrospectives

## Slide 23: Real Life Examples
Playstaion
Lego